LIGO Laboratory / LIGO Scientific Collaboration

LIGO- E1000891-v1	LIGO	12/27/10

Arm Cavity Baffle Production Plan

Michael Smith

Distribution of this document:

LIGO Scientific Collaboration

This is an internal working note

of the LIGO Laboratory.

| California Institute of Technology LIGO Project – MS 18-34 1200 E. California Blvd. Pasadena, CA 91125 Phone (626) 395-2129 Fax (626) 304-9834 E-mail: info@ligo.caltech.edu | Massachusetts Institute of Technology LIGO Project – NW22-295 185 Albany St Cambridge, MA 02139 Phone (617) 253-4824 Fax (617) 253-7014 E-mail: info@ligo.mit.edu |
| --- | --- |
| LIGO Hanford Observatory P.O. Box 159 Richland WA 99352 Phone 509-372-8106 Fax 509-372-8137 | LIGO Livingston Observatory P.O. Box 940 Livingston, LA 70754 Phone 225-686-3100 Fax 225-686-7189 |

http://www.ligo.caltech.edu/

Abstract

This document describes the plan for acquisition of parts, components, and materials needed for fabrication ten (10) Arm Cavity Baffles.

# Introduction

This document describes the plan for acquisition of parts, components, and materials needed for fabrication ten (10) Arm Cavity Baffles.

## Scope

The cost of the production plan is limited to the hardware acquisition costs of the Arm Cavity Baffles. It does not include labor for procurement, assembly, pre-alignment, test, and installation.

# Production Plan

## Fabrication

The Arm Cavity Baffle subassemblies consist of the following items: 1) Suspension assembly, 2) Baffle assembly, and 3) Photodetector assembly.

All mechanical subassemblies will be manufactured by selected machine shop.

The photodetectors  are catalog items and will be purchased from appropriate vendors. Vent holes will be added to the photodetector housing by LIGO personnel.

The photodetector cabling will be manufactured by LIGO CDS.

## Assembly and Test

All the optical components and mechanical components will be cleaned and baked, then assembled in a clean facility at the IFO sites.

Pre-alignment and testing of the Arm Cavity Baffle assemblies will be done in a clean facility at the sites.

# Arm Cavity Baffle Unit Cost

ARM CAVITY BAFFLE-1 HOLE QPD					12998

ARM CAVITY BAFFLE-2 HOLE QPD					13843

ARM CAVITY BAFFLE-NO QPD						12153

## Total Cost for all Arm Cavity Baffles

4 ea 	ARM CAVITY BAFFLE-1 HOLE QPD				51994

4 ea 	ARM CAVITY BAFFLE-2 HOLE QPD		            	55374

2 ea	ARM CAVITY BAFFLE-NO QPD					24307

Total Cost							      	       $131,674

## Comparison with Cost Book

The 8/26/10 AOS cost revision is detailed in the Advanced LIGO Change Request No. ACR-100016.

Arm Cavity Baffles (this includes the Baffle F ETM plus shipping)		$149,841

Other Baffles and Beam Dumps						$445,263

Total ACR-100016 AOS Budget & Schedule Revision 8/26/10		$599,644

Estimated Procurement Cost of Arm Cavity Baffles				$131,674

Estimated Procurement Cost of Baffle F ETM				$  18,707

Estimated Shipping Cost							$    4,000

Estimated Procurement Cost of all AC Baffles				$154,381

# Procurement Plan

March 2011	Arm Cavity Baffles		       				 $131,674

Shipping							 $       800

May 2011	Baffle F ETM		       					 $  18,707

Shipping							 $    3,200

TOTAL									 $154,381