This document covers the technical content for acceptance review of a subset of the Advanced LIGO (aLIGO) installation. See document [M1300468](https://dcc.ligo.org/LIGO-M1300468) for an overview of the aLIGO acceptance process. Acceptance by Systems Engineering is to be indicated in the metadata for this document in the LIGO Document Control Center (DCC).

# Installation Instance/Subset Definition

*Insert a brief description of the subset of the aLIGO equipment which is covered under this installation acceptance document. Complete the entries in the following table. If elements of the table are not applicable, enter “not applicable”.*

This installation covers the BSC chamber LBSC1 and all of the equipment within and attached plus associated electronics racks.

|  |  |
| --- | --- |
| **Interferometer** [*L1 or H1*]: | **L1** |
| **Building**(s)/**Room**(s): [*e.g. corner/LVEA*] | **Vacuum Equipment** |
| **Vacuum Chamber**(s): | **All Vacuum Equipment** |
| **Electronics Rack Designation**(s):*All drawings for the racks can be found by navigating through* [*G1001032*](https://dcc.ligo.org/LIGO-G1001032) | N/A |
| **Optics Table(s)/Enclosure(s) Designation**(s), and other equipment/assemblies related to this installation: | N/A |

# Procedures and Modifications

If there are any caveats or explanatory notes regarding the procedure documentation or modifications cited in the table below, then add these notes to the table entries.

|  |  |
| --- | --- |
| **Vacuum Modifications (LLO and LHO)** | Refer to section 1 of FMP Acceptance Review at the following link [LIGO-E1300450-v6](https://dcc.ligo.org/LIGO-E1300450)*.* |
| **LLO Vacuum Modifications** | Refer to LLO alog <https://alog.ligo-la.caltech.edu/aLOG/index.php>***Search criteria******Author(s):*** *scott.mccormick@LIGO.ORG (Any)****Keyword(s):*** *vacuum (Exact string)*In addition refer since Mike Meyer was in charge for most of the modifications also refer to the following specific alogs: [#625](https://alog.ligo-la.caltech.edu/aLOG/index.php?callRep=625) [#940](https://alog.ligo-la.caltech.edu/aLOG/index.php?callRep=940) [#1065](https://alog.ligo-la.caltech.edu/aLOG/index.php?callRep=1065) [#1100](https://alog.ligo-la.caltech.edu/aLOG/index.php?callRep=1100) [#1192](https://alog.ligo-la.caltech.edu/aLOG/index.php?callRep=1192) [#1473](https://alog.ligo-la.caltech.edu/aLOG/index.php?callRep=1473) [#1641](https://alog.ligo-la.caltech.edu/aLOG/index.php?callRep=1641) |
| **Baseline or initial Installation Procedure**(s): *[enter linked DCC document #(s); found under* [*E1200023*](https://dcc.ligo.org/LIGO-E1200023)*]* | [E1000711-aLIGO LA Corner Station VE Installation Specification](https://dcc.ligo.org/cgi-bin/private/DocDB/ShowDocument?.submit=Number&docid=e1000711&version=)  and [E1000712-Anchor Bolt Installation](https://dcc.ligo.org/cgi-bin/private/DocDB/ShowDocument?.submit=Number&docid=e1000712&version=)*Extract from FMP Acceptance Review section 1 refer to* [*LIGO-E1300450-v6*](https://dcc.ligo.org/LIGO-E1300450)*.* |
| **As-Built/Installed Procedure**(s), either:1. Enter hyperlinked DCC number for revised or red-lined baseline install procedure, and/or
2. Enter hyperlinked DCC number for separate document with installation notes on deviations, changes in procedure, changes in tooling, etc., and/or
3. Enter a list of hyperlinked electronic log entries detailing the experience in applying the baseline installation procedure
 | Refer to LLO alog <https://alog.ligo-la.caltech.edu/aLOG/index.php>***Search criteria******Author(s):*** *scott.mccormick@LIGO.ORG (Any)****Keyword(s):*** *vacuum (Exact string)* |
| **Baseline or initial Alignment Procedure**(s):*[enter linked DCC document #(s); found under* [*E1100734*](https://dcc.ligo.org/LIGO-E1100734)*]* | [E1000716-Component Alignment Procedure](https://dcc.ligo.org/LIGO-E1000716-v1). *Extract from FMP Acceptance Review section 1 refer to* [*LIGO-E1300450-v6*](https://dcc.ligo.org/LIGO-E1300450)*.* |
| **As-Built/Aligned Procedure**(s), either:1. Enter hyperlinked DCC number for revised or red-lined baseline alignment procedure, and/or
2. Enter hyperlinked DCC number for separate document with alignment notes on deviations, changes in procedure, changes in tooling, etc., and/or
3. Enter a list of hyperlinked electronic log entries detailing the experience in applying the baseline alignment procedure
 | Refer to LLO alog<https://alog.ligo-la.caltech.edu/aLOG/index.php>***Search criteria******Author(s):*** *scott.mccormick@LIGO.ORG (Any)****Keyword(s):*** *vacuum (Exact string)* |

# Drawings

*Enter hyperlinked DCC document number(s) for each drawing in the table below. If elements of the table are not applicable, enter “not applicable”. All chamber-level, assembly drawings can be found listed at* [*E1200562*](https://dcc.ligo.org/LIGO-E1200562) *and found linked under* [*D0901491*](https://dcc.ligo.org/LIGO-D0901491)*.*

|  |  |
| --- | --- |
| Applicable Building/Room Top-Level Drawing(s): | As-built vacuum equipment drawings ([D990684](https://dcc.ligo.org/cgi-bin/private/DocDB/ShowDocument?docid=10513)-v1, also can be viewed [here](http://blue.ligo-wa.caltech.edu/vac_drawings/) with LVC pwd). *The above links are the best links / pointers to the detailed drawings supplied by the contractor.* |
| Top-Level Corner & End Station Vacuum Drawing(s):  | LIGO-D0901859: [AdvLIGO, Vacuum Equip Layout, LLO Corner Station](https://dcc.ligo.org/LIGO-D0901859)LIGO-D0901861: [AdvLIGO, Vacuum Equip Layout, LLO Y-End Station](https://dcc.ligo.org/LIGO-D0901861)LIGO-D0901860: [AdvLIGO, Vacuum Equip Layout, LLO X-End Station](https://dcc.ligo.org/LIGO-D0901860) |
| Chamber Level Vacuum Drawings (HAM) | LIGO-D0901810: [AdvLIGO VE HAM1-L1 Vacuum Equip Assembly](https://dcc.ligo.org/LIGO-D0901810)LIGO-D0900366: [aLIGO VE HAM2-L1 Vacuum Equipment Assembly](https://dcc.ligo.org/LIGO-D0900366)LIGO-D0900521: [AdvLIGO VE HAM3-L1, Vacuum Equip Assembly](https://dcc.ligo.org/LIGO-D0900521)LIGO-D0900422: [AdvLIGO VE HAM4-L1, Vacuum Equip Assembly](https://dcc.ligo.org/LIGO-D0900422)LIGO-D0900457: [AdvLIGO VE HAM5-L1, Vacuum Equip Assembly](https://dcc.ligo.org/LIGO-D0900457)LIGO-D0901812: [AdvLIGO VE HAM6-L1, Vacuum Equip Assembly](https://dcc.ligo.org/LIGO-D0901812) |
| Chamber Level Vacuum Drawings (BSC) | LIGO-D0900443: [AdvLIGO VE BSC1-L1, Vacuum Equip Assembly](https://dcc.ligo.org/LIGO-D0900443)LIGO-D0900429: [AdvLIGO VE BSC2-L1 Vacuum Equipment Assembly](https://dcc.ligo.org/LIGO-D0900429)LIGO-D0900493: [AdvLIGO VE BSC3-L1 Vacuum Equipment Assembly](https://dcc.ligo.org/LIGO-D0900493)LIGO-D0900473: [AdvLIGO VE BSC4-L1, Vacuum Equip Assembly](https://dcc.ligo.org/LIGO-D0900473)LIGO-D0901861: [AdvLIGO VE BSC5-L1, Vacuum Equip Assembly](https://dcc.ligo.org/LIGO-D0901861) |

# Serial Number Records

*Serial numbers are used to track a subset of the parts, particularly active elements (see* [*M1000051*](https://dcc.ligo.org/LIGO-M1000051)*) and electronics (with S-numbered documents; see* [*T0900520*](https://dcc.ligo.org/T0900520)*). Enter the hyperlinked DCC document number(s), and name(s) for the highest level assembly(ies) covered by this installation acceptance document in the table below. Also enter the hyperlink to the ICS entry for the instance of this assembly in the Inventory Control System (ICS). If elements of the table are not applicable, enter “not applicable”. If elements of the table are not available/missing, then enter “not available”.*

|  |  |  |
| --- | --- | --- |
| Assembly DCC D-Number  | Assembly Name | ICS entry |
|  | All Vacuum Equipment | N/A (assembly and install done before ICS) |
|  |  |  |

# Testing

*All post-installation, stand-alone, in situ, checkout/testing (phases 2 and 3 per* [*M1000211*](https://dcc.ligo.org/LIGO-M1000211)*) must be completed, be successful and be documented:*

* *phase 2: pre-installed, post-storage, test results for the assembly (testable item)*
* *phase 3: stand-alone, in situ test results for the assembly (testable item)*

*Note that integrated testing (phase 4 testing per* [*M1000211*](https://dcc.ligo.org/LIGO-M1000211)*) is covered under the system acceptance review, not this installation acceptance review. In the table below, enter hyperlinked DCC document number(s) for all of the relevant testing for the major subassemblies/subsystems covered within this installation instance/subset. If elements of the table are not applicable, enter “not applicable”. If elements of the table are not available/missing, then enter “not available”.*

|  |  |  |
| --- | --- | --- |
| Subsystem | Testable Item | DCC document numbers |
| Phase 2 | Phase 3 |
| FMP | Vacuum Equipment (Analysis) | [C1001600-GNB FDR Submittal Topsfield Analysis](https://dcc.ligo.org/LIGO-C1001600-v1) *Extract from FMP Acceptance Review section 1 refer to* [*LIGO-E1300450-v6*](https://dcc.ligo.org/LIGO-E1300450)*.* |
| FMP | Vacuum Equipment (Inspection and install) | [Q1300009-aLIGO Spool Component Inspection Reports from GNB Corp.](https://dcc.ligo.org/cgi-bin/private/DocDB/ShowDocument?.submit=Number&docid=q1300009&version=) *Extract from FMP Acceptance Review section 1 refer to* [*LIGO-E1300450-v6*](https://dcc.ligo.org/LIGO-E1300450)*.* | Refer to LLO alog<https://alog.ligo-la.caltech.edu/aLOG/index.php>***Search criteria******Author(s):*** *scott.mccormick@LIGO.ORG (Any)****Keyword(s):*** *vacuum (Exact string)* |

# Installation Completeness

*If/as applicable, provide a hyperlink reference to a list of remaining tasks to be completed before the installation is finished (i.e. a ‘punch’ list).*

|  |  |
| --- | --- |
| Installation tasks remaining to be completed: | **All items are installed.** |
| Leak testing (Beam Tube) | The leak hunting work at LLO on the y-arm is non-project and is therefore not covered by this review. All of the costs and personnel on this effort are billed to operations. As a possible future impact on aLIGO it is of course serious. But it is beyond the scope of this review.*For reference a Vacuum Leak Detection Report is part of the* [*LIGO weekly report*](http://www.ligo.caltech.edu/~weekly/)*. In addition associated change requests can be found by searching under* ***R*** *on the DCC.* |

# Installation/Integration Issues and ECRs

*If/as applicable, provide a hyperlinked list of integration issues and Engineering Change Requests (ECRs) encountered during installation and which are relevant to the installation subset/instance covered by this acceptance document. See* [*M1300323*](https://dcc.ligo.org/LIGO-M1300323) *for a description of the Integration Issue and ECR Tracker.*

On review it appears elog is used more than bug tracker for vacuum related work refer to Refer to LLO alog <https://alog.ligo-la.caltech.edu/aLOG/index.php>

**Search criteria**
**Author(s):** scott.mccormick@LIGO.ORG (Any)
**Keyword(s):** vacuum (Exact string)

|  |  |
| --- | --- |
| Tracker #*[hyperlinked]* | Title/description |
| [**Bug 493**](https://services.ligo-wa.caltech.edu/integrationissues/show_bug.cgi?id=493) (Closed) |

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Vacuum safety concern & leak -- inadequate o-ring compression on TCS viewports |  |  |  |  |  |  |

 |
| [**Bug 80**](https://services.ligo-wa.caltech.edu/integrationissues/show_bug.cgi?id=80) (Open) | Possibility of damage to ESD pattern on ERMs and CPs due to arcing |