## Slide 1: Lessons to be learned from the ET design study
Michele Punturo
INFN Perugia
ET-0005A-16

## Slide 2: 3G concept evolution and ET
The Einstein Telescope project born thanks to the fertile environment generated by the EU-FP6 project ILIAS (2004-2008)
  Integration activity in Underground Physics
    Networking Working Group WG3, chaired by a GEO (H.Lueck) and Virgo (M. Punturo) delegates, addressed to the future GW detectors:
      First elaboration of a 3G detector concept
Submission of the first EU FP6 proposal (2004) of the design of a 3G GW detector
  Failed for “lack of focus”
ESF explorative workshop in Perugia (2005)
  Agreement on the focus on 3G interferometric detector

## Slide 3: Lesson #1: Networking
It is crucial to have a well established and official networking structure where to discuss ideas and mediate interests
This networking structure needs to be at the same time hierarchical (forum) and open to all the “souls”
This creates the right environment where good ideas can pop-up.

## Slide 4: ET design Study
The Einstein gravitational wave Telescope (ET) design study has been submitted in 2007 to the Research Infrastructures EU-FP7 call and we won in 2008 a 3 years long grant of 3M€
Constrains:
  European Research Infrastructure conceptual design
Effects of the constrains:
  Simplified approach to the detector(s) and conservative approach to the technologies
  Sophisticated approach to the infrastructure
  Request to be capable to work alone

## Slide 5: ET Research Infrastructure
Key words:
  Observatory
    Beyond a “simple” detector, but focus on the physics and on the capability to estimate physical parameters
      Capable to resolve (alone) the polarisations (are only 2?)
    High duty cycle
      Redundancy
    Wide frequency range:
      Excavate the seismic (and NN) wall at low frequency and keep a good sensitivity at high frequency
    Several decades lifetime
  European but International
    Site seismic evaluation in Europe, but comparisons with USA and Japan underground sites
    International science team (>200 scientists supported with ET funds)

## Slide 6: Lesson #2: clear mandate
A team, in order to realise a good design, needs a strong and clear mandate
Constrains should be as few as possible, but clear and well defined
Strategic targets should be agreed since the beginning

## Slide 7: Lesson #3: to be scientifically open
The ET science team, despite the bureaucratic difficulties, has been a successful tool to spread the ET idea
Chart: 
| LIGO | Virgo | ET | LCGT+KAGRA
Articles | 546 | 302 | 95 | 49
Papers (ArXiv 2009-2015) with “Gravitational Wave” and LIGO/Virgo/Einstein Telescope/LCGT or KAGRA in the abstract

## Slide 8: ET DS organisation
Management
M. Punturo, H. Lück
Site and R.I.
J. van den Brand
Low Frequency
F. Ricci
Optical Configuration
A. Freise
Science Case
B. Sathyaprakash
ET Governing council:
EGO
Institution #1
Institution #2
….
ET Executive Board:

## Slide 9: Lesson #4: Organization and links
It is crucial to have a team well structured with clear tasks
It is important to have an effective link with the institutions, in order to have a stronger mandate and a useful feedback

## Slide 10: 3G international collaboration
How these “lessons” can be applied to a 3G international collaboration?
Several are the possible schemes, but let try to identify a possible working configuration (personal vision):

## Slide 11: 3G organisation
GWAC
Institution #1
Institution #2
….
GWIC
GWIC 3G sub-committee
Management
Science case
Sites, Detector network, research infrastructures
Detector Technologies
3G international design executive board and team
“Science Team”
GW community

## Slide 12: Timing

## Slide 13
2020
2016
2017
2018
2019
2021
2022
2023
2024
2025
2026
2027
2028
2029
2030
2031
2032
AdV+ R&D
R&D
Installation
Commissioning
Data taking
Other
aLIGO
A+
A+/Voyager R&D
Voyager
Cosmic Explorer R&D
CE site&detector installation
AdV
AdV+
ESFRI Roadmap
ET R&D
ET Detector Technical Design
ET Observatory & Detector funding
ET site construction - detector installation & commissioning
ET Infrastructure Technical Design
KAGRA
LIGO India
eLISA
Mission definition
Space system development
This process starts in October 2016

## Slide 14
2020
2016
2017
2018
2019
2021
2022
2023
2024
2025
2026
2027
2028
2029
2030
2031
2032
AdV+ R&D
R&D
Installation
Commissioning
Data taking
Other
aLIGO
A+
A+/Voyager R&D
Voyager
Cosmic Explorer R&D
CE site&detector installation
AdV
AdV+
ESFRI Roadmap
ET R&D
ET Detector Technical Design
ET Observatory & Detector funding
ET site construction - detector installation & commissioning
ET Infrastructure Technical Design
KAGRA
LIGO India
eLISA
Mission definition
Space system development